# Project Charter Template

| PROJECT NAME |  | PROJECT MANAGERS | Team Name |
| --- | --- | --- | --- |
| Project 5 – Event Management System |  | Amit Sharma Pathan Ahemadasharaf | Group 6 |

PROJECT OVERVIEW

| PROBLEM OR ISSUE | Event organizers confront difficulties handling different event services such as ticketing, payments, scheduling, and attendee involvement with separate systems. This results in inefficiencies, missing opportunities, and a negative participant experience. |
| --- | --- |
| PURPOSE OF PROJECT | “The goal of this project is to design and construct an integrated Event Management System that manages ticketing, registration, reminders, payment processing, advertising, venue navigation, personalized session selection, and networking among attendees”. |
| BUSINESS CASE | We can save administrative time, save operational expenses, and increase revenue from advertising and ticket sales by providing a unified platform for event administration. The project is anticipated to cost $25,000 with an annual benefit of $120,000, for a ROI of more than 80% and a payback period of about 9 months. |
| GOALS / METRICS | - Frictionless sales: ≥ 95% successful payment rate; checkout conversion +15% vs baseline. - Adoption & satisfaction: 5,000+ active attendees in first large event; app rating ≥ 4.5/5; NPS ≥ +30. - Operational efficiency: Reduce onsite check-in time by 50%; cut manual admin hours by 40%. - Engagement: Recommendation CTR ≥ 12%; ≥ 2 meaningful networking connections per attendee on average. - Reliability & speed: P95 page/API latency < 400 ms; uptime ≥ 99.9% during events. |
| EXPECTED DELIVERABLES | - Updated Project Charter - Product Roadmap (Aha/Basecamp) - Project Plan in Basecamp (To-Dos, Milestones, Critical Path) - System Prototype / Screenshots - GitHub repository with README.md + 3 versions (initial / progress / final) - Presentation slides - Final report & APA references - Individual contribution report & peer reviews |

PROJECT SCOPE

| WITHIN SCOPE | - User login/registration - Event creation & editing - Event browsing + registration - Admin approval panel - Email confirmation (mock ok) |
| --- | --- |
| - OUTSIDE OF SCOPE | - Payment gateway - Mobile app - Real-time chat |

TENTATIVE SCHEDULE

| KEY MILESTONE (note these are examples below and you can choose to put in whatever you like from a Milestone basis) | START | FINISH |
| --- | --- | --- |
| Roadmap | Oct 08 2025 | Oct 11 2025 |
| Basecamp plan | Oct 12 2025 | Oct 15 2025 |
| System prototype or dashboard | Oct 16 2025 | Oct 22 2025 |
| GitHub repo | Oct 23 2025 | Nov 03 2025 |
| Presentation slides | Nov 04 2025 | Dec 03 2025 |

RESOURCES

| PROJECT TEAM | Amit Sharma; Project Lead & Documentation Manager • Leads project planning in Basecamp (To-Dos, milestones, critical path). • Prepares all documentation including charter, final report, APA references, and LLM statement. • Supports UI design, testing, and presentation development. • Ensures all deliverables meet course requirements and submission standards.. Ahemad Pathan; Technical Lead & System Developer • Leads development of core modules (event creation, event listing, event registration). • Assists in designing the database structure. • Supports admin module development and functionality testing. • Manages GitHub repository versioning and final code submission.. |
| --- | --- |
| SUPPORT RESOURCES | Cloud services, secure payment gateway, email/SMS APIs, and sponsor data. Payment gateway (PCI-compliant), mapping SDK, email/SMS provider, CDN/WAF, legal/privacy counsel, finance (chargebacks), marketing for ad inventory & sponsors. |
| SPECIAL NEEDS | Venue layout details, reliable internet, and test devices. |

$COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labor (ex Development cost) | Backend Dev |  | $ 50 | 160 hrs | $ 8000 |
| Labor | Frontend Dev |  | $ 45 | 160 hrs | $ 7200 |
| Labor | QA / Tester |  | $ 35 | 80 hrs | $ 2800 |
| Supplies | Cloud hosting, APIs, software licenses |  | $ 35 | 80 hrs | $ 2800 |
| Miscellaneous | Marketing & promotions |  | $ 30 | 50 hrs | $ 1500 |
| Miscellaneous | Design & presentation materials |  | $ 25 | 40 hrs | $ 1000 |
|  |  |  | TOTAL COSTS |  | $ 23,300 |

| TYPE OF BENEFIT (select your own and/or use these) | BASIS OF ESTIMATE |  |  |  | ESTIMATED BENEFIT AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Specific Cost Savings | Reduced manual operations & admin staff hours |  |  |  | $20,000 |
| Enhanced Revenues | Increased ticket sales & advertising revenue |  |  |  | $60,000 |
| Higher Productivity (Soft) | Automated reminders & faster check-ins |  |  |  | $25,000 |
| Improved Compliance | Secured online payments & verified registration |  |  |  | $10.000 |
| Better Decision Making | Data analytics for event optimization |  |  |  | $8,000 |
| Less Maintenance | Retire legacy microsite |  |  |  | $6,000 |
| Other Costs Avoided | Less overtime at entry points |  |  |  | $7,000 |
|  |  |  | TOTAL BENEFIT |  | $136,000 |

Financial Summary / Business Case

| Payback Period, NPV Analysis | - Payback period: ~$23,300 / ($136,000 ÷ 12) ≈ 3 months - Year-1 ROI: (~$136,000 – $23,300) / $136,000 ≈ 82.9% - (Optional) NPV: compute using org’s hurdle rate (e.g., 10%) over 3–5 years. |
| --- | --- |
| Non-financial Considerations | Better attendee experience, stronger sponsor relationships, improved brand perception, scalable foundation for future features (multi-language, AR wayfinding, badge printing). |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | - Risk; - Impact; - Mitigation Strategy. - Ambiguous requirements; - Delays system design; - Weekly team meetings and clarifications. - Tool integration issues; - Slows development; - Early testing in GitHub/Basecamp. - Team member absence; - Slow progress; - Backup responsibilities assigned. - Time constraints; - Rushed development; - Distributed workload + milestone tracking. - Technical challenges; - Errors in prototype; - Early prototype testing + bug resolution. |
| --- | --- |
| CONSTRAINTS | - Limited time for development - Must follow APA 7 citation standard - Must follow academic LLM use guidelines - Must consider Ontario statutory holidays - Limited to tools allowed by course (Basecamp, GitHub, presentation tools) |  |  |  |  |  |  |
| ASSUMPTIONS | - All team members are available for weekly check-ins - GitHub versioning will be consistent - Basecamp will remain the central planning tool - Instructor feedback will be applied in iterations |  |  |  |  |  |  |
| PREPARED BY |  | TITLE |  |  |  | DATE |  |
| Amit Sharma Ahemadasharaf Pathan |  | Project Manager |  |  |  | Oct 04 2025 |  |